# Weekly Status Report

One page, every week (Weeks 2–7). Copy this, fill it in, and submit to the dropbox. It's how I see where your project stands — and it's graded on substance, not length.

| Name | Jyothi Sanam | Week / Date | 6 / August 9, 2026 |
| --- | --- | --- | --- |

## Project title

Consumer Complaint Triage – Predicting relief outcome of complaints at scale

## Project summary

One or two sentences: the goal and your analysis plan. Flag it if your data is unusual or complex.

The goal is to build an intake triage model that predicts whether an incoming retail banking complaint will result in operational / financial relief or policy explanation to optimize queue routing. The analysis plan involves training text classification and categorical ensemble models on a highly targeted, text-rich subset of the CFPB database representing core retail banking transactions.

## Milestones

Your project's steps as bullets; tag DONE as you finish them (e.g., Data collection — DONE, Cleaning — DONE, EDA, Models: KNN/RF/SVM, Tuning, Visualization).

- Project proposal & problem formulation - DONE

- Data vetting & 4-paradigm interrogation - DONE

- Data ingestion & banking sector downsampling - DONE

- Exhaustive Trend EDA & Statistical Validation - DONE

- Data cleaning & tokenization QA (Handling anonymized XXXX mask tokens) - DONE

- Feature extraction pipeline (Text embeddings + Metadata encoding) - DONE

- Baseline model training (TF-IDF + LightGBM / DistilBERT) - DONE

- Model evaluation & error analysis (F1-score optimization) - DONE

- Threshold Calibration & Business Logic Mapping - DONE

- Final Visual Deliverables & Presentation Deck Generation – DONE

- Rehearse and polish the Final Presentation

## Last week's “To Do”

Paste your TO DO from last week's report, so we can both see what you said you'd do.

- Outline the exact slide-by-slide flow of the final presentation, ensuring a smooth narrative arc from the initial business problem to the final model recommendation.

- Translate all the remaining technical jargon into plain English. I need to make sure I am speaking the language of executives (focusing on risk, staffing, and ROI).

## This week's progress

Specifically what you accomplished or worked through this week. Tie it back to a milestone. Be concrete — “built and compared three models,” not “made progress.”

This week was entirely focused on finalizing the presentation narrative arc using the BLUF (Bottom Line Up Front) strategy. The final presentation has 10 slides starting with the title slide. Below is the breakdown of those 9 core assertions and the narrative they support:

  - Human review only below 0.40 model confidence catches 85.6% of relief-eligible consumer complaints, while routine intake queue drops by 33%. (Features the BLUF).

  - Sequential complaint processing creates a severe compliance bottleneck. (Displays bulleted operational points detailing how critical cases get trapped behind routine inquiries).

  - 12.5M records from the CFPB dataset filtered to 215K to focus on retail banking complaints. (Features the data source, timeline of collection and distribution of relief vs non-relief cases).

  - The 2025 volume surge collapsed industry financial relief rates. (Shows 2 bar charts visualizing the complaint count over past 3 years and historic 2025 system capacity collapse).

  - Navy Federal went defensive, while Citibank, CitiBank, BoA chose retention. (Features the 2D scatter plot showing the strategic divide between Navy Federal's defensive posture and BankofAmerica's retention).

  - Standard models miss 80% of valid relief cases, five engineered behavioral indicators capture the gap (Maps out 5 feature cards detailing structural inputs like Character Length, Word Count, Privacy Masks, P2P indicators, Theft Indicators).

  - Fusing the missing human context with LightGBM matches LLM recall, falling short by just ~3%. (Shows the horizontal bar chart containing the recall of traditional as well as our Hybrid and LLM models, where our Hybrid model jumps to ~68% recall, behind DistilBERT by just ~3%).

  - Choosing LightGBM over LLM cuts maintenance cost by 65 times. (Features the dual-axes ROI chart proving our CPU model executes 11x cheaper and 6x faster than the T4 GPU).

  - Flag a complaint for manual review when model has <0.40 confidence, catches 85% relief cases, cuts human review by 33%. (Displays the final Queue-Size anf Relief Caught vs Model threshold curve, locking in the visual business optimum and recommended cutoff).

## Issues & discussion

Real blockers and anything you want to talk through. If you want to meet sooner, say so here.

- Delivering Without Visuals: The primary challenge this week is pacing and delivery. Because the presentation is stripped down to a 3-slide storyboard containing just the headlines, I am actively rehearsing to ensure I can paint the picture of the data and tell the story of the bottleneck smoothly without relying on the charts behind me.

- Details of five indicators: While it might seem that the five engineered human behavioral indicators, do not require a different slide, it is essential to bridge the gap in the story as in what caused the magic in LightGBM achieving 68% recall from just 20%.

- Slides on cost and benefits: An executive is interested in both the cost of operating the model and human hours saved and I insist to explain them separately with 2 visuals, so I have dedicated last 2 slides on it. Although the queue size curve has 2 different figures on the y axis – no of cases flagged for human review and percentage of relief cases caught, the visualization is intended to be side-by-side for better realization of the main point and both are scaled to go from 0 to 100% in their respective domain.

## Next week's “To Do”

Your concrete plan for the coming week — bullets are fine.

- Rehearse final presentation with full content

## Resources (optional)

Links or references you want to share with me.

Jupyter notebook - https://github.com/jyothisanam1/MSDS696_S70_Data-Science-Practicum-II/blob/main/ConsumerComplaintTriage_Project_Notebook.ipynb

How it's graded: Concrete, verifiable progress against your plan; clear enough that a reader can follow your project's state; and real blockers named with a next-week plan.